CONTRACTOR'S PROGRESS STATUS

AND MANAGEMENT REPORT

HPDST Intelligent Collaboration & Visualization

For the period 01 November 1997 - 31 January 1998

Report #4

CDRL A001

Contract N66001-96-C-8505

31 March 1998

SUBMITTED TO

Receiving Officer

e-mail address: icvnrad@nosc.mil

Rich Laverty				Frank Schindler			Bob Medearis

619-553-2918 				619-553-2845				619-553-6377

laverty@nosc.mil			fschindl@nosc.mil		   medearis@nosc.mil

SUBMITTED BY

University of California at Berkeley

Berkeley, CA  94720

Principal Investigator			Administrative Contact	    Contract/Financial Contact

Randy Katz				Terry Lessard-Smith		            Patricia Gates

(510) 642-8778						                      (510) 642-8109

Fax: (510) 642-5775						                      (510) 642-8236

randy@cs.berkeley.edu					pgates@uclink3.berkeley.edu

Distribution authorized to DOD components only; premature dissemination (date).  Other requests shall be referred to Naval Command, Control and Ocean Surveillance Center (NCCOSC), RDT&E Division, San Diego, California  92152-5000.

Do not distribute to DTIC or other data depositories.

Quarterly Status Report

High Performance Distributed Services Technology

HPDST Intelligent Collaboration & Visualization

for the period 01 November 1997 - 31 January 1998

Contract N66001-96-C-8505

CDRL A001

- Purpose of Report

This status report is the quarterly contract deliverable (CDRL A001) which summarizes the effort expended by the University of California/Berkeley team in support of HPDST Intelligent Collaboration & Visualization (IC&V) on Contract N6601-96-C-8508.

- Project Members

UCB/Katz spent:	$34,695

(faculty, graduate students, technical and administrative staff salaries and benefits)

sub-contractor spent:							xx hours

- Project Description (last modified 09/96)

Our goal is to develop a new system framework that will dramatically advance the state-of-the-art in network-enabled multimedia communications.  This will be accomplished by developing a flexible architecture for managing application-level and data type heterogeneity, conference coordination protocols, and new functionality for distance collaboration.  This architecture is built upon two proven technologies developed by the proposal team: the MBone videoconferencing tools and their underlying applications and network infrastructure (vic for video, vat for audio, and wb for shared whiteboards) and the real-time image and video transcoding "proxies" developed for the DARPA Global Mobile Information Systems Program, providing bandwidth adaptive image representations and video streams across bandwidth-constrained wireless communications links.

- Performance Against Plan

Spending was as planned for this reporting period.

- Major Accomplishments to Date

This section gives a brief summary of the major project accomplishments to date.  Details of the last quarter’s progress are given in Section 11.

- MASH Toolkit.  The core software artifact of the project, comprising a synthesis of the Mbone tools code base with the VuSystem and CMT toolkit architectures.  Provides core media manipulation (i.e., audio, video, whiteboard) as well as a platform for the development of control and coordination protocols (e.g., SCUBA, RTSP, and floor control).

- SRM Middleware.  A set of programmable network components within the MASH Toolkit to build scalable reliable multicast applications.  Version 1 completed.  Version 2, with our new scalable naming protocols, under development.

- MASHCast.  An architecture for efficiently disseminating and caching web pages using our SRM protocol framework.  Unlike related work, our approach is based on re-usable components and splits the tasks into two orthogonal pieces: a multicast-based web cache (the “WebCache”) and an interactive multicast control agent (the “casting director”).

- Active Services.  A framework based on MASH for injecting user code into strategic locations within the network infrastructure.  Unlike related work on “active networks”, active services are implemented at the application layer and are fully compatible with the current Internet service model.  We have built a prototype of our active service model, which we call “AS1”, using the MASH platform.  AS1 exploits the announce/listen metaphor of the Mbone’s lightweight-sessions communication model to achieve high levels of robustness of adaptability.  The prototype has been deployed at large scale over Berkeley’s Network of Workstations (NOW) cluster to provide general transcoding services for campus and Mbone users.

- MeGa.  A media gateway architecture for mitigating bandwidth heterogeneity through the efficient use of real-time, transcoding proxies.  MeGa is built upon AS1 and has been used extensively on the Berkeley campus to support low-bandwidth users over ISDN lines.

- SCUBA.  A receiver-driven bandwidth allocation scheme that controls disparate sources in a multimedia session (or within a MeGa transcoder) to effectively utilize the available bandwidth within a multicast session.  Integrates user-interest in the feedback process by inferring the user’s preferences through the disposition of the user interface.

- Archive/Annotation.  A system framework within the MASH Toolkit for integrating archive capabilities into a collaborative system.  Protocols and file formats that support flexible archive and playback.  Algorithms for distributed recording of media and control data and integration into a central repository.  Methods for interfacing the archive system both with the Mbone (via the session directory service) and the Web.  A new variant of the archive system exploits the AS1 active service to provide scalable and robust archive playback, in which system failures are tolerated.

- Mediaboard.  A new, enhanced whiteboard tool to explore the integration of the SRM middleware components of the MASH Toolkit into a real application.  Further provides an experimental vehicle to exercise new protocols for the dissemination of active objects in a large-scale multicast session, e.g., to support Java-like representations for animated multimedia content.

- Virtual Room Testbed. A collaboration laboratory consisting of several in-room monitors with co-located cameras, a large LiveBoard display, and computer-controlled audio/video switching.  Used extensively to field the MASH System prototypes and to provide the context for developing new tools to test and evaluate the architectural framework.   In Fall 1997, provided a facility to field a distance-learning experiment with Prof. James Landay’s course on “CSCW Using CSCW”.

- Artifacts Developed During the Past Quarter

- Experimental alpha-release of MASH Toolkit to project collaborators.  Refined documentation under ongoing development.

- E. Amir, S. McCanne, and R. Katz, An Active Service Framework and its Application to Real-time Multimedia Transcoding, submitted to ACM SIGCOMM ’98.

- A. Swan, S. McCanne, and L. Rowe, Layered Transmission and Caching for the Multicast Session Directory Service, submitted to ACM Multimedia ’98.

- S. Raman, S. McCanne, and S. Shenker, Asymptotic Scaling Behavior of Global Recovery in SRM, In Proc. ACM SIGMETRICS '98/PERFORMANCE '98 Joint International Conference on Measurement & Modeling of Computer Systems, Madison, WI, June 1998.

- A. Schuett, S. Raman, Y. Chawathe, S. McCanne, and R. Katz, A Soft State Protocol for Accessing Multimedia Archives, submitted to NOSSDAV ’98.

- T. Hodes, M. Newman, J. Landay, R. Katz, and S. McCanne, Shared Remote Control of Multimedia Conferencing Applications, submitted to ACM Multimedia ’98.

- Y. Chawathe, S. Fink, E. Brewer, and S. McCanne, A Proxy Architecture for Reliable Multicast in Heterogeneous Environments, submitted to ACM Multimedia ’98.

- A. Costello, Search Party: An Approach to Reliable Multicast with Local Recovery, submitted to ACM SIGCOMM ’98.

- Issues

  - Open issue with no plan, as yet, for resolution:

  - Open issues with plan for resolution:

  - Issues resolved:

- Near-term Plan

- Completed Travel

Travel for November 1997 as follows:

E. AMIR/San Diego, $200.00

Travel for December 1997 as follows:

Raman/Seattle, $217.27;  Romer/Seattle, $239.77; Teck-Lee/Seattle, $680.59

Travel for January 1998 as follows:

Raman/Seattle, $134.00;  Romer/Seattle, $134.00;  Schuett/Seattle, $178.00; Tung/Seattle, $134.00.

*Graduate Students attending conferences related to the research project.

- Equipment Purchases and Description

Equipment expense for November 1997 as follows:

Adjile System, $2,611.01; ASA Computers, $2,318.00; ASA Computer, $191.24;       MEGA Network, $232.62; MEGA Network, $597.84.

Equipment expense for December 1997 as follows:

Phoenix Group, $8,930.69; ASA Computers, $119.40; ASA Computers, $7,592.00; MEGA Network, $8,991.08; Use Tax on $7,592:  $626.34.

# Summary of Activity

  - Work Focus

Remote Control for Hybrid Meeting Support

Based on our experiences running and supporting an actual class in our virtual room testbed (Landay’s CSCW seminar), we developed improvements to the MASH applications and toolkit in support of a hybrid meeting scenario, where a portion of users interact via isolated desktops and others interact in a group setting (in face-to-face contact with each other).  We customized an existing remote participation desktop tool (MASH vic) for use in the shared meeting room portion of the hybrid environment. The user interface elements are separated out into a client application running on a handheld device (either a laptop or 3Com Palm Pilot), leaving only the data-presentation elements for display on the shared video devices. This approach to remote control of room equipment emulates an existing paradigm where interfaces are split off from the controlled device, thereby allowing for simplification (e.g., VCRs that can only be programmed from their associated remote control.).  We provide arguments that such modifications to desktop-oriented multimedia tools (and toolkits) are critically needed to support environments where both co-located participants and remote participants must interact.  We expect that treating a group of remote participants as an integrated entity rather than as a dysfunctional single user will allow for more seamless interaction with group resources and therefore support more productive meetings.

# The MeGa Gateway Architecture

We continue to make rapid progress on the architecture and implementation of the real-time RTP agent architecture within the context of the MASH shell.  A working prototype called the Media Gateway or MeGa has been implemented and we are now refining and analyzing our control protocols.

In previous quarterly reports, we detailed the progress made on the scalable, receiver-driven bandwidth allocation scheme (SCUBA) for utilizing receiver interest to control the bit-rate of sources in a multicast session (or to control transcoders in a MeGa proxy).  As well, we developed a preliminary design, implementation, and deployment of a robust infrastructure for launching, configuring, controlling, and maintaining transcoders within the MeGa media transcoding service.  In the last quarter, MeGa  has been further elaborated and has served as a proof of concept for a novel new network infrastructure that call “active services”.

To facilitate the programming model where multimedia processing is carried out ``within the network'' on behalf of the user, we have developed the notion of an active service.  Inspired by though markedly different from the Active Networks initiative, an active service allows a user to inject code into the network at strategic locations so as to carry our effective rate-adaption or other control.  Unlike general active networking components, our proposed active service framework is fully compatible with the Internet service model and can                            be deployed in today's Internet.

In the last quarter, we have designed and implemented a prototype based for active services called ActiveService-1 (AS1).  To facilitate the design process of the AS1 architecture, we decomposed the framework into six core but interdependent  components:

- Service Environment. The service environment defines the “active” part of active services, i.e., the programming model and interfaces to programming resources available to the servents that run within AS1.

- Service Location.  To instantiate a new servent, the client must interact with AS1 in a well-defined fashion.  The service location sub-system provides a mechanism for the client to rendezvous with AS1.

- Service Management.  A cluster will always have some finite level of computation resources.  The service management sub-system is responsible for allocating these resources to servents in a way that best utilizes the system (e.g., by load balancing, providing mechanisms for graceful degradation under high load, or implementing admission control).

- Service Control.  Once a servent is instantiated on AS1,the client must be able to dynamically re-configure and control it via the service control subsystem.

- Service Attachment.  If a client is does not have direct access to the service infrastructure (i.e., because of lack of multicast support or because of an administrative firewall), a client utilizes the service attachment sub-system to “tunnel” through the barrier for general network connectivity.

- Service Composition.  Some services are best implemented as a collection of agents spread across the network.  The service composition sub-system allows clients to contact multiple service clusters and interconnect servents running within and across clusters.

One key design goal in the development of MeGa was to maintain compatibility with the Internet’s Session Description Protocol (SDP) and Session Invitation Protocol (SIP).  Rather than implement new protocols from scratch, we leveraged existing standards and extended them as needed to suit our design goals.  Consequently, we have developed a number of potential improvements to the protocol standards and we intend to propose modifications to reflect our new understanding.

AS1 and the MeGa system have been deployed on the Berkeley Network of Workstations (NOW) cluster as have been offered as a service to low-bandwidth users to transcode Landay’s CSCW course as well as other important Mbone meetings and conferences.  The use of  the MeGa service by a real set of users (i.e., faculty and students at home who use ISDN) has provided invalid feedback for the design the MeGa system and its (relatively transparent) user-interface.

### MediaBoard

In the past quarter, the MediaBoard design and architecture have been written up in Teck-Lee Tung’s Master’s thesis report.  MediaBoard, or mb, represents a comprehensive design and implementation of a multicast based shared drawling tool.  Like its predecessor, the LBL whiteboard application,  wb, its design follows the principle guidelines of Application Level Framing and Light-weight Sessions. Both applications use the Scalable, Reliable Multicast protocol (SRM) to distribute data over the network. But unlike wb, which embeds the networking code in the application, mb uses a separate SRM framework library and customizes it to achieve application level semantics and thus performance gains. Based on actual deployment experiences --- mb was used in an “online classroom” at U.C.  Berkeley --- we modified the design to improve its usability, provide increased awareness of remote participants, and support online browsing of the drawing space history. The application is also designed to be extremely flexible. The user-interface is specified in an object-oriented scripting language that can easily be modified  and in addition mb can be extended to handle new functionalities.  We have completed a working version of the application that runs on a variety of platforms and has been used in many real situations.  We also describe our implementation experiences and informal evaluations of the tool including the results of an informal user study.

Programmable User Interface for MediaAgents

To promote more widespread usage of MASH applications, and thus exercise the scalability and performance of their underlying network protocols, effective user interfaces are critical.  Not only must the interfaces be easy to use, they must be easy to build in order to facilitate quick application development within the MASH platform.  This translates to offering reusable, modular UI objects, cleanly separated from the objects to which they provide interfaces.

In separating out the UI objects, the manner in which they communicate with other objects must be considered, since the objects may be distributed across several MASH applications.  To complicate matters, a single UI object may rely on more than a single counterpart object.  For example, a voice-switched window relies on both a video agent and an audio agent.  The local coordination bus can be used to carry messages on a single host between a UI component running in a separate application from some or all of the components on which it depends. While iterating on the UI objects and their decomposition, our current emphasis is in exploring and defining their relations to other objects, such as the media agents, with respect to this coordination bus architecture.  In the past quarter, we have carried out a comprehensive restructuring of the low-level mash components so that they can be effectively re-used across higher-level application objects.  This work is currently being written up as part of Cythnia Romer’s Master’s thesis report.

Web-based Rendezvous

To reach the widest audience possible and to make our technologies easy to use and easy to deploy, we have developed a set of tools and a distributed programming model for integrating mash applications with the Web.  One of the key challenges in collaborative applications is the so-called “rendezvous problem”, i.e., how people find each other in a distributed environment.  In contrast to the Mbone tools approach, which uses a session directory service based on multicast to solve the rendezvous problem, we developed a web-based approach where users locate collaborative sessions through their web browser.  Using the mash interpreter plug-in, mash applications can be easily embedded in web pages, as a mash program is merely a script that is trivially shipped across the network.  In support of this programming model, we have developed several prototype tools for authoring mash-capable web pages and have created a few preliminary demonstration pages that illustrate the benefits of the approach.  (These pages were demonstrated at the January 1998 MASH Retreat.)

Archive and Annotation

We have been focusing our work on several fronts.  In particular, we have been actively using our “player” and “recorder” tools and this use feeds into our refinement efforts.  Likewise, we have recently begun the design and implementation of our archive server.

The “player” and “recorder” tools are the workhorse of the MASH archive system.  Last summer, these toosl were re-written to provide a better user interface, and cleaner API, and they were subsequently used to record Landay’s CSCW seminar each week of this past Fall semester.  This experiment contributed a variety of new content to our ever-growing archive repository.  Students from the class use the player to catch up on missed sessions, and to review.  We have also continued to record a variety of other MBone sessions, including the Berkeley Multimedia and Graphics Seminar, and the MASH group weekly meeting.  With a variety of people using the tools, we have been able to debug the player and recorder more completely.  We have also been using this experience to design improved file formats, including formats for recording control information.  This will allow indexing on a wider variety of events.

We have also made progress on a client-server implementation of the archive system.  This will allow Netscape plugin clients to request and control playback of sessions.  We are using and evaluating the RTSP (Real Time Streaming Protocol) for playback control.  The server will run on machines provided by the Tertiary Disk project which features about 100GB of attached disks.  We expect an initial prototype of this system to be finished in November.

In current work, we are developing an access and control protocol for our multimedia archive system based on soft state and the active service AS1 infrastructure described above.  A paper will be submitted to NOSSDAV ’98 this spring and we will describe our preliminary results at the forthcoming summer MASH research retreat.

# MASH Videoconferencing Tools

Recent technology advances made video conferencing on the Internet possible. During fall '97, our “CSCW using CSCW” class used the MASH conferencing tools to allow remote participation. We observed a few problems with using these tools, especially in the area of awareness of remote participants. Remote participants' intentions were not conveyed effectively through these tools. We analyzed this problem and enhanced the video and audio tools vic and vat in attempt to compensate reduced cues from remote participants. To study the effectiveness of the enhanced tools, we conducted a user study using these tools in one of our classes. This project and the results of the study is presented in a report available at

http://www.cs.berkeley.edu/~twong/classes/cscw/report.html

Generalized Data Naming and Scalable State Announcement for Reliable Multicast

In previous progress reports, we have described our work on generalized data naming and scalable state announcement for reliable multicast.  In this work, we propose a hierarchical data-naming scheme that enhances the expressibility of an application's reliability and ordering requirements. We apply the new data-naming scheme to build a framework for lightweight SRM sessions, and develop a State Announcement Protocol (SAP) for loss detection. Using simulations, we study the scaling behavior of SAP and show that the protocol scales well for large group sizes. We also suggest heuristics for certain classes of applications that improve the convergence times and message complexity of the protocol.  This work has been submitted for publication in ACM Multimedia ’98.  Additionally, we have presented our framework for data naming to the Reliable Multicast Research Group (of the Internet Research Task Force), where it has been well received and has generated interest toward standardizing a naming framework for reliable multicast.  It is conceivable that a working group within the IETF be spun off based on our initial investigations of this problem.

Scalable, Reliable Multicast Protocol (SRM)

The development and deployment of a large-scale, wide-area multicast infrastructure in the Internet has enabled a new family of multi-party, collaborative applications. Several of these applications, such as multimedia slide shows, shared whiteboards, and large-scale multi-player games, require reliable multicast transport, yet the underlying multicast infrastructure provides only a best-effort delivery service. A difficult challenge in the design of efficient protocols that provide reliable service on top of the best-effort IP multicast service is to maintain acceptable performance as the protocol scales to very large session sizes distributed across the wide area.  The Scalable, Reliable Multicast (SRM) protocol is a receiver-driven negative acknowledgment-based (NACK-based) reliable multicast protocol that uses randomized timers to limit the amount of protocol overhead in the face of large multicast groups, but the behavior of SRM at extremely large scales is not well-understood.

We have developed analysis and conducted simulation to investigate the scaling behavior of global loss recovery in SRM. We study the protocol's control-traffic overhead as a function of group size for various topologies and protocol parameters, on a set of simple, representative topologies --- the cone (a variant of a clique), the linear chain, and the binary tree. Our preliminary results show that this overhead, as a function of group size, depends strongly on the topology: for the cone, it is always linear; for the linear chain, it is between constant and logarithmic; and for the tree, it is between constant and linear.

More generally, we find that in topologies where deterministic suppression is effective in reducing the number of duplicate NACKs, asymptotic scaling tends to a constant. For topologies in which randomized suppression is mainly responsible for eliminating duplicates, asymptotic scaling is not constant, e.g., in the cone topology control traffic grows linearly.

We show that there is a rich parameter space in the SRM protocol and that the best asymptotic scaling performance is sensitive to the choice of these parameters. We expect our results to be useful in obtaining a better understanding of the reasons for SRM's scaling properties in different situations, and in aiding the design and analysis of future modifications to SRM and similar protocols that use multicast transmission and suppression.

Reliable multicast protocol that uses randomized timers to limit the amount of protocol overhead in the face of large multicast groups, but the behavior of SRM at extremely large scales is not well-understood.   We use analysis and simulation to investigate the scaling behavior of global loss recovery in SRM.  We study the protocol’s control-traffic overhead as a function of group size for various topologies and protocol parameters, on a set of simple, representative topologies ---  the cone (a variant of a clique), the linear chain, and the binary tree.  We find that this overhead, as a function of group size, depends strongly on the topology:  for the cone, it is always linear; for the chain, it is between constant and logarithmic; and for the tree, it is between constant and linear.

This work has been accepted for publication in ACM SIGMETRICS ’98 conference.

More recently, we have been investigating novel mechanisms for scalable loss recovery that involve enhancements to the multicast service model.  One particular enhancement that we are exploring is the “subtree-multicast forwarding service”, or subcast.  Subcasts allow packets to be sent from an arbitrary session member to a subset of the receivers located in an arbitrary sub-tree of a multicast distribution tree rooted at some particular source.  We have designed an initial multicast loss-recovery algorithm for subcast-based recovery that is a hybrid between the LMS scheme proposed at Washington University and our SRM scheme.  This work is under preparation and will be submitted to LCN ’98.

### Prototype Archive Server

We developed a prototype archive server which uses RTSP, the Internet Proposed Standard for media streaming control.  A client tool was also developed.  It re-uses components of vic and vat with a user interface based on the web browser metaphor.  Users can bookmark sessions, and time points within sessions.  We have been using this system as the primary means of access to our collaboration archive, which now contains around 20 gigabytes of data.

Based on our experience with RTSP, we are exploring several areas in streaming initiation and control.  We are developing a soft-state streaming control protocol, which simplifies fault recovery, and we are working on a location independent naming scheme which allows server mobility and transparent caching.

Web Content Dissemination Service

Current "push" technology for web content are almost always "controlled pull". One advantage with this approach is that the web server can deliver update messages on pages individually to each client based on its registered interests. However, this scheme does not scale as the number of clients grows. The scalability problem can be solved by using "true push", i.e. multicast, but since a multicast sender does not necessary know its receivers, it cannot incorporate their interests in push. This project designs and implements a framework for multicast push service for web content. It combines the benefits of multicast and the proxy model to provide scalable dissemination of web pages that can be applicable to a variety of end users environment, without modifications to the web server. To demonstrate the concept, a simple technological news dissemination service is implemented using this framework. This project is presented in a report available at

http://www.cs.berkeley.edu/~twong/classes/services/report.html

Search Party

IP multicast is an efficient means of sending to a group, but the packets are sent unreliably.  Some applications, like distributed whiteboard and news articles, require detection and retransmission of lost packets.  Existing reliable multicast protocols have limited feasibility, scalability, or robustness.  In order to scale to large groups, the protocol must use some form of local recovery to avoid involving the entire group in the repair process for packet losses affecting small regions of the distribution tree.

We have proposed a new approach called “search party” that starts with the structure of the very scalable LMS algorithm from Washington University, but adds randomization to greatly improve robustness at a modest cost in overhead and/or retransmission delay (the tradeoff between the two costs is fine-tunable).  There is still a question of feasibility, because both schemes require new forwarding services from routers, but it appears that the search party approach can function using only subcast (sending to a subtree of a multicast distribution tree), which is very simple and may also be useful for many other applications.  We have conducted a preliminary mathematical analysis that demonstrates a promising outlook for the overall scalability of the approach.  This analysis, which has been written up and submitted to SIGCOMM ’98, is now being verified through a comprehensive simulation study.

Multicast Proxies

We have been investigating proxies for reliable multicast applications.  We use the principle of Application Level Framing in the design of reliable multicast proxies in order to facilitate access to reliable sessions for clients that are behind bandwidth-constrained links or handicapped in some way - either because they do not support multicast, or because they are too impoverished to participate in reliable sessions.  We  have built a prototype proxy for supporting access to mediaboard sessions by extremely impoverished clients such as  PDA's.  Our test PDA was the 3COM PalmPilot.  The initial prototype has been implemented and is working.  We are currently in the process of improving and stabilizing the client application.

11.2	Significant Events:

- Deployment of MASH prototypes in U.C. Berkeley CSCW class.

- Alpha release of MASH Toolkit to research collaborators.

FINANCIAL INFORMATION:

Contract #: N66001-96-C-8508

Contract Period of Performance: 7/19/96-7/18/99

Ceiling Value: $2,034,177

Reporting Period: 11/01/97 – 1/31/98

Actual Vouchered (all costs to be reported as fully burdened, do not report overhead, GA and fee separately):

Current Period

Prime Contractor					Hours			    Cost

Labor (salary and benefits)			N/A			  $34,695

ODC's						N/A			  $54,881

TOTAL:									 $89,576

Cumulative to date:

Prime Contractor					Hours			    Cost

Labor (salary and benefits)			N/A			 $184,366

ODC's						N/A			 $487,214

TOTAL:									 $671,580